CS614 Final Group Project — Sprint Schedule & Gantt Timeline

16-Day Execution Plan: 18 Oct 2026 to 3 Nov 2026 (Presentation & Submission Day)
Team: Anish, Aryan, Amanda, Xavier, Member 5

1. Team Pairing & System Ownership

Phase 1 Evaluation & System A (Naive Baseline RAG): Amanda (Lead) & Xavier. (Data prep and 10-K extraction done; 1 day to verify, then build System A).

System C (Adaptive Multi-Hop LangGraph System): Anish (me) & Aryan. (Owns query decomposition, sufficiency critic reflection loop, and iterative state machine).

System B (Advanced Single-Pass RAG) & Benchmarking Lead: Xavier & Member 5. (Dual BM25 + dense hybrid search, cross-encoder reranker, and automated RAGAS batch harness).

2. Milestone Overview

Checkpoint 0 (Mon, 19 Oct): Complete 1-day sanity evaluation of existing 10-K ingested chunks.

Checkpoint 1 (Sun, 25 Oct - Team Sync): All 3 RAG systems fully built and operational. Kick off Report & Presentation slides.

Checkpoint 2 (Thu, 29 Oct): Ablation experiments complete, quantitative scorecards generated, Report first draft ready.

Final Submission & Presentation (Tue, 3 Nov): 10-Page Academic Report submitted and Final Slides presented.

3. Day-by-Day Gantt Schedule

| Date Range | Sprint Focus | Amanda | Xavier | Anish (Me) | Aryan | Member 5 |
| --- | --- | --- | --- | --- | --- | --- |
| Sun 18 - Mon 19 Oct (Days 1 - 2) | Phase 1 Verification & System Architecture Setup | Run 1-day sanity eval on parsed 10-K filings; verify table headers. | Assist in 10-K table check; freeze processed chunk files. | Design LangGraph state schema & node interfaces. | Co-design query decomposition prompts with Anish. | Download FinQA/TAT-QA; setup basic RAGAS environment. |
| Tue 20 - Sat 24 Oct (Days 3 - 7) | Core Systems Build Sprint (Sys A, B, and C) | Build System A: Single-pass dense Chroma vector retrieval + baseline prompt. | Build System B: Setup BM25 index and cross-encoder reranker (bge-reranker-large). | Build System C: LangGraph loop, planner node, and Sufficiency Critic check. | Build System C: Sub-query generator & citation mapping to source tables. | Build System B / Eval: Hybrid alpha blender (Dense + BM25) and automated batch runner. |
| Sun 25 Oct (Day 8) | MILESTONE 1: Team Sync & Go/No-Go | Demo System A. Review baseline output. | Demo System B. Verify hybrid reranker. | Demo System C. Verify 3-hop loop. | Review LangGraph traces. Lock slide outline. | Verify RAGAS batch pipeline works on all 3 systems. |
| Mon 26 - Thu 29 Oct (Days 9 - 12) | Empirical Experiments & Ablation Studies | Run System A test suite. Draft Report Sec 1 & 2 (Motivation & Baseline). | Run Tabular Representation Ablation (Markdown vs Flat text). Draft Sec 3 (Ingestion). | Run Adaptive vs Fixed 3-Hop Ablation. Draft Sec 4 (Agent Architecture). | Run Factual Grounding & Guardrail Stress Tests. Draft Sec 5 (Guardrails). | Run master batch (100 queries). Plot Pareto frontier curves. Draft Sec 6 (Results). |
| Fri 30 Oct - Sun 1 Nov (Days 13 - 15) | Report Assembly & Slide Deck Polish | Review & edit Report Sec 1-3; Format references & citations. | Consolidate error taxonomy tables into Report Appendix. | Integrate full 10-page Report draft; Design slide diagrams. | Build presentation slide deck (Problem, Architecture, Results). | Generate final high-res charts; Assemble individual contribution forms. |
| Mon 2 - Tue 3 Nov (Days 16 - 17) | Final Rehearsal & PRESENTATION DAY | Rehearse presentation. Final submission sanity check. | Rehearse presentation. Check code repo README. | Rehearse presentation. Deliver System C demo walk-through. | Rehearse presentation. Present evaluation findings. | Package code & reproducible repo. SUBMIT REPORT & PRESENT! |